Development of Extranet Application for APEC

- Background

The Danish Refugee Council´s (DRC) Strategy 2025 identifies impactful advocacy based on evidence as a strategic priority, foundational for delivering on the two overarching organizational goals at its core i.e.  – increased protection and enhanced inclusion.

DRC´s Advocacy, Press and External Communication Unit (APEC) is tasked with coordinating global advocacy and policy engagement, as well as advocacy governance. In this capacity APEC seeks the formulation of a Global Advocacy Hub (GAH), to further operationalise its Strategic Priority of impactful advocacy based on more evidence. The GAH aims to harness organizational evidence and data through a systematic digital framework enabling more effective and impactful advocacy.

The GAH is conceived of as a digital framework that nurtures advocacy coherence, information sharing and data analysis across the Danish Refugee Council´s (DRC) global, regional and country offices. In addition, it will facilitate a community of practice among staff that carry out an advocacy function within DRC. Practically, the GAH will complement APEC´s SharePoint page with smart functions and more efficient visualization of the available data. Consisting of a website, a chat function and a data explorer tool, the GAH will be housed within DRC´s URL and linked through SharePoint.

The overall objective of the GAH is to analyze quality data from DRC´s programmes and operations, as relevant to advocacy and merge that with guidance on common positions, terminology, agreed upon templates etc. to provide a coherent, evidence-based expression to advocacy positions held across the organization.

- Objective of the Procurement

The design and creation of a digital framework that includes:

(I) a website;

(II) a data explorer tool with a data repository;

(III) data visualization capacity and

(IV) a chat function

All the above with appropriate and differing levels of security.

- Scope of Work

  - Website Design

A central feature of the GAH is its central webpage that will serve as an information sharing platform with links to recently published and relevant research, a calendar of advocacy related events, a link to advocacy related templates, a chat function for advocates across the organization to connect faster and more easily and lastly a portal to the evidence data explorer tool.

Besides the specific functional components of the portal defined in more detail below, a content management system is needed to publish news articles, blog posts, reports, and other resources. This includes a module to manage and distribute newsletters. Adequate design of these components in a way that is engaging for diverse audiences is part of the assignment.

  - Data Collection

The second element of the GAH is to provide a data collection system that allows users across DRC to contribute data through a digital survey module.

Data collection requires a user administration system with multiple levels of privileges. We envision the user groups within the GAH to be structured as follows:

- Central administrator: has full access to all collected data and controls what results are published on the public database;

- Regionall super-user: where available, a regional advocacy colleague verifies and uploads data;

- Programme and platform super-user: has the ability to input data to the tool

Roles may overlap in a way where e.g. the “regional super-user” in a given region also serves as “national expert”. All users should have access to a dashboard to resume, review and submit previously created/submitted questionnaires.

The questionnaires should be open for modification beyond two standard formats (full set of questions and short set of questions), in a way where respondents can pick and choose from the available themes/indicators of the framework.

  - Data Analysis and Visualization

A key functionality of the portal is to present the data in an accessible way for diverse audiences. Depending on the data types, this will be presented through column/bar/line charts, spiderweb charts, etc.

We envision a number of different entries for users to explore the data. For example, users should be able to:

• Explore country profiles, policy areas and years

• Explore and compare the evolution of data over time and trends

• Explore data for individual thematic domains

  - Print and Export

To the extent possible, all content should be available for download and print. This concerns both the tools (e.g. survey questionnaires) and results/data. Spreadsheets as well as text documents should be exported in formats that allow editing (e.g. .xlsx/.doc) as well as pdf.

- Timeline and deliverables

| Time | Deliverable |
| --- | --- |
| March-July | Design and feedback (March, April and May) with Advocacy Core Group´s designated focus group for the project and resultant 1st iteration of the GAH- including website, survey and tool. |
| July | Presentation of the GAH for the Advocacy Core Group |
| August | Functional Prototype populated with a set of core documents operational |

- Data Protection and IT Policies

All data collection, handling and storage needs to be in full compliance with the EU GDPR and other relevant frameworks. This includes both user data and user-generated content (responses). For example, responses submitted to open questions will sometimes contain personally identifiable information that warrants particular precautions. The company will need to sign a data processing agreement with the DRC, and should provide the necessary level of security stated in the agreement.

- Payment Timeline

Payment will be made at the satisfactory completion of 100% task and or as agreed in the final contract with selected service provider.

- Required Qualifications and Experience

- Experience in developing websites, data collection tools, including data survey modules i.e. extranet applications based on standard systems - preferably open source.

- Experience in visual data presentation that is engaging and accessible.

- Capacity to collate quantitative and qualitative data in a central data repository.

- Capacity to publish (internally) the data visually and analytically through standard analyses of the data, through the application of multiple filters at once.

- The company is expected to be able to deliver further developments to the digital framework, including the tool and provide ongoing support.

- The company should be able to provide hosting and maintenance of the system, with a service agreement.

- Reporting Agreement

A focal point from the selected company will report directly to the Project Manager from DRC´s Advocacy, Press and External Communications Team. A focus group from the Advocacy Core Group has also been constituted to advise on the development of this project and a schedule of two meetings with the focus group for the period of the consultancy will be required. Additionally, one meeting to present the final product to the Core Advocacy Group will be expected at the end of the consultancy.

- Assessment and award of the consultancy

Please refer to the Invitation to Bid letter.

- Selection Criteria

Please refer to the Invitation to Bid letter.

- Application Process

Please refer to the Invitation to Bid letter.